## Slide 1: Discussion about stakeholder’s needs and defining the scope of the project
23/02/2023
Elham Honarvar, Project manager
Mechatronic System Design
Autonomous Referee

## Slide 2: Project Activities
First version of PMP is provided
Feasibility check of different input data
 | Week |  |  |  |  |  | Final week
Project activities schedule | 1 | 2 | 3 | 4 | 5 | 6 | 7
 | 06/02-13/02 | 13/02-19/02 | 20/02-26/02 | 27/02-05/03 | 06/03-12/03 | 13/03-19/03 | 20/03-24/03
Project Management Plan creation |  |  | Final version |  |  |  | 
2021-2022 MSD project documents review |  |  |  |  |  |  | 
Hardware and software options evaluation |  |  |  |  |  |  | 
Project scope definition |  |  |  |  |  |  | 
New requirements creation |  |  |  |  |  |  | 
Feasibility Check of input data |  |  |  |  |  |  | 
System Architecture definition |  |  |  |  |  |  | 
Software creation and integration |  |  |  |  |  |  | 
Systems test |  |  |  |  |  |  | 
Documentations and main delivarables |  |  |  |  |  |  | Final Presentation
Weekly meeting with stakeholders |  |  |  |  |  |  | 

## Slide 3: Sensors Mounted on top of each player
Advantages:
Trustable and reliable data source
Comprehensive (Full view of field)
Available cameras
Easy to record and re-use
Could be built upon in the future generations
Contribution of other teams is possible
Disadvantage:
Design a mounting device for the camera
Expensive Solution
Might involve additional regulation on players (Hardware constraints)
Processing time for decision making
Processing work
Fusion of more than one camera for a better field understanding

## Slide 4: Using Data Fusion for data collection
Choose almost any rule, not real time for our scope, no theoretical knowledge nor ready to use implementation
Advantage
Easy to use
Data available from both teams
Easy to record and re-use
Could be built upon in the future generations
Use advanced technologies in the future with no additional cost for referee
Disadvantage
Possibility of misleading data due to cheating
Possibility of not having all field covered
Additional verification and validation may be required

## Slide 5: Using Tech United Data
Any rule can be applied, Provides real-time data for our scoop, Extra rules need to be added.
Advantage:
All data which is needed for rule violation detection is available and can be used to prepare an algorithm for referee decision making.
The state of the game has been announced from inside the game and this can give a chance of having accurate data.
Reliable hardware and software are available (copy from last year's report).
Real robot soccer can be represented.
Disadvantage (this is based on the information of last year research):
The data can be unreliable due to noise since localization during robot movement is distorted and the field is highly symmetrical.
The position of the ball has been estimated by several sources and the new designed algorithm needs to merge all the information.

## Slide 6: Using Stadium Cameras
Choose one rule such as corner kick procedure, not real time for our scope, additional computational solutions may be needed
Advantage
Trustable and reliable data source
Availability – off the shelf
Accessible
Comprehensive data (Full view of field)
Easy to record and re-use
Could be built upon in the future generations
Multi-functioning: Use as an assistant referee and can be further developed
Disadvantage
Processing time for decision making
Processing work
Fusion of more than one camera for a better field understanding
Calibration